# Website development 
Invitation to quote

## 1.Context

This is an exciting period for WCIA.

We are rebranding under a new name (tbc) with a launch in December 2025. As part of this, we require a new website. Given the timeline and available capacity, the website will be launched in phases. The old website will remain live on the existing URL for a period of time for the key content to be migrated to the new website.

We’re looking for a web development partner to support our team with the build, test and launch of Phase 1 of the website and possibly beyond.

## About WCIA

WCIA connects the people of Cymru to the world and to each other. With a legacy spanning over 100 years we learn from the past to create a better future. Now, as we are about to embark on an exciting new chapter — with a fresh strategy, rebrand, and ambitious vision — this is a transformative moment to join us. Together, we’re turning local action into global change.

Through dynamic programmes such as Climate Cymru and Academi Heddwch, we spark connections, create and share knowledge, and inspire hope. We empower the people of Cymru to engage with global challenges, take meaningful action, and drive positive change. If you’re eager to be part of this movement, we’d love to hear from you.

We are also guardians of the historic Temple of Peace and Health, linked to the League of Nations, precursor of the United Nations, in Cardiff.

.

## 2. Sitemap (draft – subject to refinement) 
See visual sitemap

Phase 1 pages required marked*

- *Homepage

- *About

  - *Our Story

  - *Our Team

  - Our Temple

  - *Vision & Values

  - Our Strategy

  - Annual Report

- *Our Work

  - Peace

    - Academi Heddwch

    - Peace Awards

    - Other landing page(s)

  - Heritage

    - Landing page(s)

  - Learning & Education

    - Landing page(s)

  - Climate

    - Climate Cymru

    - Other landing page(s)

- *News & views

  - *News / article pages

  - *Our thoughts (blog)

- Resources

- The Temple of Peace

  - Information Page

  - Book the Venue (booking function)

- *Get Involved

  - Volunteer

    - Landing page(s)

  - Events

    - Event Page

  - Donate

    - Gift in Will

  - Partnerships

- *Contact

- *404 Error page

## 3. Technical Requirements

PHASE 1

- Wordpress setup on our hosting setup

- Build, test and launch up to 15 core branded pages (see above)

- Match the new branded design approach as closely as possible in the build

  - Or make suggestions on improvements / rationale for alternative approach

- Newsletter signup function (to Mailchimp)

- Embedded donation page (hyperlink to external partner site)

- Event integration with external platform eg, Eventbrite

- Search functionality

- Language toggle (English/Welsh)

- 404 error page to be specifically designed with clear messaging to redirect users effectively

- Migration of a selection of blogs - and preferably create a migration system that can be used on other pages and sections.

- Hover effects (e.g. photo colour change)

- Scroll-triggered animations (e.g. timeline page)

- Text expansion

- Modular approach - enabling repurposing of modules across pages - see module/page specification in section 7 below

CMS Design Specification - Modules (Building Blocks)

Within the Wordpress (or equivalent) CMS Editor, a range of pre-set ‘blocks’ will need to be programmed providing the layout / functionality ingredients from which all pages, and page templates, will be built.

1. Header (including logo home, language toggle, search bubble, subscribe & socials quicklinks)

2. Footer (including contacts, socials, sitemap, admin login, credits).

3. Search function and results display

4. Navigation Bar + dropdown menu options

5. Headline ‘Hero’ Slider (option for colour block, graphics or images LH / RH or full width; heading text, streamline text, link button)

6. Nav ‘Button Bank’ (select 1, 2, 3 or 4 buttons; options for colour block / graphics / images and LH / RH or full width alignment within button layout)

7. Button Carousel - as with buttons bank, but rotating / scope for more links

8. Page / Text Block editor

9. Blogs / News Post editor (including Quotes block options, inline buttons)

10. News / Blogs Montage - as per P1 of your wireframe design; 1 large + 3 small latest stories, each with image, headline

11. Events Montage – 1 priority event + 3 sub-events (as above)

12. Event Post (scope for integration / RSS Feed with Eventbrite & other platforms)

13. Calendar / Diary display

14. Portrait Gallery (as per your P4 wireframe example,  ‘Meet the Team’ - blocks displaying up to 3 round images per line with caption / text) could also be used for displaying logos of project partners, etc)

15. Timeline (as per your 3rd wireframe example, ‘Our Story’ - blocks displaying dates, images, headings & text)

16. Social feed (displaying latest 3-6 posts from X / Twitter, Facebook, Threads)

17. Flickr / Instagram Image Carousel (images or albums)

18. YouTube / Vimeo Video Carousel (individual clips or playlists)

19. Training Modular content

20. Fastform module

21. Google Maps embedded display

PHASE 2 (and possibly 3)

We’d welcome thoughts you have on how you might approach this work, suggested phasing, and indicative budgets these may require.

- Build and launch landing pages and functionalities (Resources, expanded subpages under Our Work, Events integration, Donate, Partnerships, Gift in Will, Careers, etc.).

- Filtering, categorisation and download function for blogs and resources

- Hosting of courses from an external platform (as on current WCIA site - TBD)

- Build, test and launch the Temple of Peace section with booking function

CMS Page Templates, designed and ‘pre-loaded’ with block modules (above) that create a series of common page types. See proposed wireframes/ design templates for some of these

1. Home page template (as per P1 on wireframes design).

- Current WCIA homepage individual modules / sections include Header; Navigation Bar; Slider; Latest News x 3; Events x 6; Programme Buttons x 9; Latest Tweets x 3; Footer.

- New website will only use 1 Homepage template.

2. Landing page template (eg ‘Welcome to WCIA’ P2 from Sean’s wireframe designs).

- Current Global Learning landing modules = ‘Big Circle’ + Quote; sub menu; Rollovers x 21 (7 rows of 3).

- New website will use c 12-15 ‘landing page’ templates

3. Timeline template (as per P3 ‘our Story’). No current equivalent.

- New website will use c 8 ‘timeline’ templates, though this may increase with usage.

4. Portraits template (as per P4 ‘Meet the people behind WCIA’). Current equivalent, Trustees page uses standard ‘Pages’ template with lots of formatting.

- New website will use c 5 ‘portraits’ templates

5. Mission Template (as per P5 ‘Building a Nation of Global Citizens’). No current equivalent (v wordy standard page for ‘where we come from’)

- New website will use c 4-5 ‘mission’ templates

6. Blog Posts / News template. Current News listings, example post ‘Wales for Peace in Gaza’. Modules = Headline (defines URL), Featured Image, Block Editor (text & images), Rollover boxes, Comments section, related articles.

- New website will import / migrate c 100 blog / news posts, out of 780 existing total (most will be retired as no longer relevant).

- Will be added to from Day 1, as the most commonly used page template.

7. Events template - will require scope both to set up / administer Events within the CMS, and also to display / interact with Eventbrite listings (WCIA promote many partnership events using a range of platforms, including some with no online presence - so require a flexible template).

8. Media Showcase page template - for social media feeds (eg Flickr / Youtube), also online exhibitions, archive displays, etc

9. Standard WCIA / Programme Pages template, warm orange colour scheme as standard - for static pages that will display cross-programme content. Include option to display social media sidebar on RH side.

- New website will migrate / import c 190 ‘pages’ templates, out of 518 on current site (about ¾ will be retired / amalgamated and updated)

10. Pages Template variations - little technical difference to above, just ability to change page colour (deployed on frame, nav bar and headings text) and logo displays to reflect Cymru Global programme themes (a sort of ‘sub-branding’ enabling users to easily identify areas of our work.

- Current website(s) use 6 programme colours - Magenta – WCIA cross-programme;

Blue – Academi Heddwch | Green – Global Learning | Orange – Global Action |

Maroon – Temple Venue | Turquoise – Climate Cymru (minimal usage currently)

- New website likely to use corporate orange more, less individual programmes colours but still likely to require at least 3 variations:  warm orange  - Cymru Global cross-programme content | Teal - Temple Venue | Awyr Blue - Academi Heddwch

- May be wise to programme in option for other variations for future proofing.

Functionality Integrations

WCIA has a number of systems embedded within our current website, that will require migration / replication as the new website comes into use. Some existing functions will be ‘retired’, but key systems that we will require estimates for include:

- Social media feeds (already mentioned within building block modules and page templates).

- Salesforce Contact Relationship Management CRM

- Fastforms - this is currently used on a number of pages, for populating Salesforce directly

- Event Temple - venue booking and management system

- Learndash training course modules (27 courses from existing site will need to migrate / remain accessible)

- Mailchimp - we currently use mailchimp as a ‘standalone’ system, with a subscriber form linked from WCIA website. We would welcome suggestions for integrating newsletter updates into the website functionality where / if this can generate economies or work efficiencies.

- Eventbrite - WCIA use Eventbrite for some of our own events, however we also require ability to promote and / display partner events using other platforms, or with no online presence (ie we advertise for them). Currently we use a bespoke module, open to proposals for future event functionality.

- Database CSS feeds - current site has feeds enabling users to search WW1 Book of Remembrance, People’s Collection Wales digitised archives, Conscientious Objectors register etc. We’d welcome suggestions for how these could be continued / developed.

MIGRATION STRATEGY

Proposed methodology for data transfer and quote estimate, for auto-migrating content as part of Phase 2 / 3:

- C 190 Pages, out of existing 518

- C 50 Blog Features, out of existing 782

- C 10-20 Event templates, out of existing 590

- C 27 Training Courses content

- C 750 / 850 User profiles

- C 500 images out of existing 6,284

- C 100 PDF resources out of existing 715

See report for details of content requiring migrating

## 4. Timeline

Questions and clarifications			By 7 October

Deadline for submission of quotes 		14 October 10am

Further conversations (if required)		14-17 October

Selection decision 				20 October

Project commencement			Late October

Phase 1 completion				Mid December

Phase 2 development				Early 2026

## 5. How to respond to this brief

If you are interested in quoting for this project please send us a quotation for phase 1 of the work along with any thoughts on how you might approach the Phase 2 work.

Please also share links to other projects you feel are relevant evidence of your experience.

We welcome any questions you have about the requirements. Please email hayleymorgan@wcia. org and nick.christoforou@wcia.org.uk

And are happy to meet to discuss the requirements.

## 6. Selection criteria

We’ll be focussing and scoring on six key elements of your submission (and conversations with us):

Quality - your proposed approach, understanding of the requirement

Technical - ability to deliver on the specification and work to brand design

Project management / collaboration - how you’’ll work with our team

Timelines - ability to deliver on the proposed timeline

Value for money – as a small charity, we need to ensure we are investing wisely

Previous experience – example of relevant projects